Mobile Mixed Reality Applications (Working Title)
Group Practical Course of David Eilers and Oskar Hippe

Goals:
- Investigation of cost efficient mixed reality (MR) applications using mobile devices (smart phones/tablets)
- Exploration of currently existing technologies and toolkits to realize such MR apps
- Implementation of at least one working stereoscopic VR app (used with headset) and one working mono AR app (e.g. a game using QR code)
- Investigation of drawbacks of existing practical approaches with the used devices (e.g. motion sickness, expensive hardware, etc.)

Work Packages
Work Package	Tasks	Status
AP1: Suited Toolkits and Workplan	investigate existing toolkit (e.g. WebAssembly, WebXR, NDK) whether they are suited for this project / devise work work plan, i.e. elaborate work packages	WebAssembly and WebXR are in an experimental state / NDK and ArCore work fine on first sight and will be used for this project
AP2: Preliminary tasks using NDK and ArCore	AP2.1.: / build applications that loads and displays a textured 3d model (e.g. obj or fbx) / explore ways of camera movement (using touch display, internal IMU) / AP2.2.: / build application that renders a 3d model in a real scene captured by the camera using ArCore capabilities / explore capabilities provided by ArCore (e.g. through tutorials) / AP2.3.: / investigate device-to-device communication capabilities of mobile devices and NDK/ArCore / implement simple test application where data is send back and forth between two (or more) devices, e.g. counting a number
AP3: Game and software design Planning	Thorough planning of game design (number of devices, spectator mode?, lobby with match making?) / Thorough planning of software design (game states, state synchronization, match making? / planning of required assets (3d models, textures)
AP4: Implementation	Implementation of the game / Alpha testing
AP5: Testing, Documentation, Wrap up	Beta testing of the software / Documentation (software and manual) / postmortem

Meetings/Protocols
BBB-Room: https://webroom.hrz.tu-chemnitz.de/gl/tom-qpg-k26
Type and Date	Topics/Agenda	Results
BBB Meeting – 24. Nov. 2020	Initial meeting / get overview on topic / determine how to approach topic in general	Possible Toolkits: WebAssembly + WebXR (requires further investigation) or Android NDK + ArCore / specified goals and next steps of the project
BBB Meeting – 10. Dec. 2020	Discuss results on toolkit investigation / Discuss work packages	WebAssembly and WebXR not suited / next steps: look into Arcore and network communication with several devices
BBB Meeting – 14. Jan. 2021	Design Networking (Oskar Hippe) / ArCore try and see what features it has for rendering (David Eilers) / planning of the game(s) / setup doxygen	Networking and ARCore both working / Did some minor discussions on design and documentation / next steps are rendering of 3D content (OpenGL) and augmenting with networking / network class must be extended to support generic content
BBB Meeting: 24th Feb. 2021	Presentation on rendering of OpenGL content / Presentation of augmenting video stream with 3D content / Presentation of network class which can send/receive generic content