Mobile Mixed Reality Applications (Working Title)
Group Practical Course of David Eilers and Oskar Hippe

Goals:
- Investigation of cost efficient mixed reality (MR) applications using mobile devices (smart phones/tablets)
- Exploration of currently existing technologies and toolkits to realize such MR apps
- Implementation of at least one working stereoscopic VR app (used with headset) and one working mono AR app (e.g. a game using QR code)
- Investigation of drawbacks of existing practical approaches with the used devices (e.g. motion sickness, expensive hardware, etc.)

Work Packages
Work Package	Tasks	Status
AP1: Suited Toolkits and Workplan	- investigate existing toolkit (e.g. WebAssembly, WebXR, NDK) whether they are suited for this project / - devise work work plan, i.e. elaborate work packages	- WebAssembly not, WebXR not, NDK works

Meetings/Protocols
BBB-Room: https://webroom.hrz.tu-chemnitz.de/gl/tom-qpg-k26
Type and Date	Topics/Agenda	Results
BBB Meeting – 24. Nov. 2020	- Initial meeting / - get overview on topic / - determine how to approach topic in general	- Possible Toolkits: WebAssembly + WebXR (requires further investigation) or Android NDK + ArCore / - specified goals and next steps of the project
BBB Meeting – 10. Dec. 2020	- Discuss results on toolkit investigation / - Discuss work packages	- WebAssembly and WebXR not suited / - next steps: look into Arcore and network communication with several devices
BBB Meeting – 14. Jan. 2020	- Design Networking (Oskar Hippe) / - ArCore try and see what features it has for rendering (David Eilers) / - planning of the game(s) / - setup doxygen